ENGINEERING PROJECTS

UNDER CONSTRUCTION

04/29/05

| Project | Contact | Description | Account String | Cost | Contractor | Status | Completion Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Bus Route Improvements | Andy Yeung 307-8108 | Street paving in Parchester and at Rheem, Garvin, 18th & 19th | E-1-00013.51 Lease Bond | $900,000 | Bay Cities Paving | Started with concrete work in Parchester Village Paving to start in May weather permitting. | 7/05 |
| Lucretia Edwards Park | Rich Davidson 307-8105 | 2 acre park at end of Marina Way So. | Redevelopment | $1,900,000 | Cleary Bros. | Work complete, scheduled formal acceptance in May. | 3/05 |
| Misc. Sidewalk Repairs | AndyYeung 307-8108 | Repairing damage due to City tree roots at various locations | E-4-00002 Lease Bond | $570,000 | Bay Hawk Construction | On-going | 7/06 |
| Nevin Plaza | Rich Davidson 307-8105 | Public walkway thru Transit Village to BART | Redevelopment | $1,150,000 | Bauman Landscape | 50% | 7/05 |
| Southside Park | Andy Yeung 307-8108 | Constructing a park from a collection of surplus property from I-580 between 2nd and 7th Streets | F-1-00012 Grant Funding Mitigation Money | $950,000 | Cleary Bros. | 20% complete | 3/06 |
| Pt. Richmond Pedestrian Overlooks | Rich Davidson 307-8105 | Improvements to dead end streets at Western, Clarence and Marina | F-1-00009 Lease Bond | $80,000 | Cleary Bros. | 20% complete | 5/05 |
| Data collection for Measure C – Traffic LOS Monitoring Study | Steven Tam 307-8112 | Traffic counts at intersections to be in compliance with Measure C | E-5-00001.01 Congestion Management | $31,5000 | PHA Consultants | 100% complete | 4/05 |