ENGINEERING PROJECTS

IN DESIGN

04/29/05

| Project | Contact | Description | Funding Source | Estimate | Status | Out to Bid Date |
| --- | --- | --- | --- | --- | --- | --- |
| Bay Trail Gap Closure – Canal Blvd. | Rich Davidson 307-8105 | Complete 465’ of trail from Seacliff going north on Canal | Possible developer, Meaasure C, Gas Tax | $50,000 (design only) | Waiting on grant and developer contributions | Unknown |
| 2005 Paving | Andy Yeung 307-8108 | Various streets | E-1-00013 Lease bond, Measure C, Gas Tax, RRA | $1,500,000 | Reviewing Harris report looking at a deep lift repair project | 7/05 |
| Speed Bump Contract | Steven Tam 307-8112 | Various locations | E-1-00041 Safe Routes to School | $75,000 | Preparing PS&E | Unknown |
| School Zone Crosswalk Rehab | Steven Tam 307-8112 | Thermoplastic crosswalks and new warning devices | E-1-00039 Safe Routes to School | $150,000 | Preparing PSE | Unknown |
| Lighted Crosswalks | Steven Tam 307-8112 | In ground lighting crosswalks | E-1-00017 Safe Routes to School | $180,000 | Unknown | Unknown |
| Street Light Rehab | Andy Yeung 307-8108 | Replace deteriorating street light standards | Lease bond | Unknown | Doing street light survey | Unknown |
| Point Richmond Retaining Walls | Andy Yeung 307-8108 | Repairs to 7 walls that are near public streets | E-1-00006 Lease bond | $800,000 | Reviewing PSE | Unknown |
| Carlson Blvd. Resurfacing – Phase I | Andy Yeung 307-8108 | Bayview to Tehama | E-1-00025 Lease bond, Measure C, Gas Tax | $500,000 | PSE 95% complete | Unknown |
| Carlson Blvd. Improvements Phase II | Andy Yeung 307-8108 | Tehama to So. City Limits | E-1-00025 Lease bond, Measure C, Gas Tax | $4 million | PSE 70% complete | Unknown |
| Cutting Blvd. Traffic Signal Interconnect | Steven Tam 307-8112 | Timing of traffic signals | TFCA Grant money | $450,000 | Consultant preparing PSE | Unknown |
| Richmond Greenway Bike Trail Phase I | Rich Davidson 307-8105 | Bike path from Garrard to 23rd along old rail road ROW | Grant money & Measure C | $3,700,000 | Waiting on funding clearance of $423,000 from CCTA | 7/05 |
| Richmond Greenway Bike Trail – Phase II | Rich Davidson 307-8105 | Bike path from 23rd St. to San Pablo Ave. along old rail road ROW | Unknown | $1,500,000 | Waiting on additional funding PSE complete | Unknown |
| Seismic Retrofit of Dornan Dr. Tunnel | Rich Davidson 307-8105 | Pt. Richmond gateway to Miller/Knox Park | Grant money | $800,000 | PSE 80% complete | Unknown |
| New EOC | Rich Davidson 307-8105 | Construct new building at existing dispatch center location | Unknown | $3,000,000 | Preliminary, may be part of Civic Center design | 8/05 |
| Seismic Retrofit of City Hall | Rich Davidson 307-8105 | Upgrades to Civic Center | Unknown | Unknown | Just hired a design consultant | Unknown |
| Southwest Annex Storm Drain Improvements Phase II | Andy Yeung 307-8108 | Construction of retention basin. | Unknown | Unknown | On hold |  |
| Atlas Road Bridge | Rich Davidson 307-8105 | Bridge over 2 rail road tracks at north end of Atlas Rd. leading to EBRPD property. | AD 855, EBRPD | $1,900,000 | PSE complete doing JPA with EBRPD |  |
| Cutting/Carlson Drainage Improvements | Andy Yeung 307-8108 | Correct flooding at railroad crossing | E-1-00035 Lease bond | $350,000 | PSE being reviewed |  |
| 23rd/Bissell Traffic Signal Modification | Steven Tam 307-8112 | Correct intersection confusion | E-1-00038 Lease bond | $50,000 | PSE complete |  |
| MLK Park and Community Center Revitalization (360 Harbour Way South) | Rich Davidson 307-8105 | Remodel existing Community Center and improve adjacent park and play lot. | Murry-Hayden Grant | $3,000,000 | Preparing RFP for the preparation of PSE |  |